# Software Project Management Plan

for

“Autonomous Portable Dual-Axis Solar Charging Station with Shadow-Avoidance Mobility”

# List of Figures

Figure No. 			Description						 Page

Figure 1.0 			External Structure 		9

Figure 2.0 			Internal Structure	10

Figure 3.0			Feature Breakdown Structure	12

# List of Tables

Table No.		 	Description 							Page

Table 1.0			Milestone Task 	6

Table 2.0			Definition, Acronyms, and Abbreviations 	7

Table 3.0 			Roles and Responsibilities		11

Table 4.0 			Staff and Person Involved in Project	12

Table 5.0 			Work Plan	13

Table 6.0 			Work Activities	13

Table 7.0 			Methods and Techniques	16

Table 8.0 			Tools	16

# Overview

## Project Summary

### Purpose, Scope and Objectives

The Autonomous Portable Dual-Axis Solar Charging Station with Shadow and Obstacle Avoidance Mobility is an intelligent renewable energy system designed to enhance solar power efficiency through adaptive tracking and autonomous repositioning. It utilizes light-dependent resistors (LDRs) to detect sunlight intensity and employs servo-driven dual-axis control to maintain optimal solar panel alignment throughout the day.

To mitigate efficiency losses due to shading, the system incorporates shadow detection capability that enables it to relocate toward areas with better solar exposure. An integrated obstacle avoidance system ensures safe movement during navigation. The setup is powered by a 12V solar panel and battery system regulated by a charge controller.

An Arduino microcontroller manages system operations, while an ESP32 module enables real-time data logging and wireless transmission to a web-based monitoring interface. This integration of solar tracking, mobility, and IoT connectivity delivers an autonomous and portable solution for efficient and sustainable energy harvesting.

The goal of the Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility is to provide the following features required by the target users:

- Solar Tracking & Energy Harvesting Module Functionalities

- Dual-Axis Panel Control Automatically: orients the solar panel along horizontal and vertical axes to continuously track the sun’s movement and maximize solar energy absorption.

- Light Intensity Sensing Utilizes LDR: sensors to measure sunlight intensity and determine the optimal position of the solar panel.

- Shadow Detection and Mobility Module Functionalities

- Shadow Sensing Detects: reduced light intensity caused by shading using LDR sensors. 2.2 Shading Decision Logic Evaluates real-time light conditions and determines when the current location is no longer efficient for energy harvesting.

- Autonomous Relocation Automatically: moves the system toward areas with higher sunlight exposure when shading is detected.

- Obstacle Detection and Avoidance: Identifies obstacles during movement and ensures safe navigation by stopping or redirecting the system to prevent collisions.

- Monitoring and Communication Module Functionalities.

- Data Acquisition: Collects real-time data such as light intensity, system movement status, and operational conditions via Arduino.

- Wireless Data Transmission: Uses ESP32 module to send collected data to a web-based platform through WiFi connectivity.

- Real-Time Monitoring: Displays live system performance and historical data logs through an online monitoring interface for analysis and tracking.

### Assumptions and Constraints

The Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility is designed to be an embedded and IoT-based system integrated with a web-based monitoring platform. Therefore, the system will be built using the following technologies:

- Back-end:			Laravel Framework

- Front-end: 			Bootstrap Framework

- Coding Pattern: 		Repository/Service Pattern on MVC

- Database Server:  		Supabase

- Microcontroller:    	Arduino

- WiFi Module: 		ESP32

- Sensors:			LDR Sensors

- Mobility System: 		DC Motors with Motor Driver

- Power Source: 		Solar Panel with Rechargeable Battery

- Tracking Mechanism: 	Dual-Axis Servo Motors

- Web Server: 		Nginx

The project is set to finish on April 23, 2026 and subject for testing afterwards.

### Project Deliverables

All of the items listed in this subsection are the deliverable that are to be provided prior to completion of the project.

- System Prototype (Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility)

- Software Program (Web-based Monitoring System)

- Software Documentation (Software Engineering Docs)

  - Software Requirements Specification (SRS)

  - Software Design Document (SDD)

  - Software Project Management Plan (SPMP)

  - Software Test Document (STD)

- Hardware Integration and Installation on Target Device

- Instructional Materials needed for the orientation of users

### Schedule and Budget Summary

This is the schedule summary of the project. On the other hand, the budget is based on the estimated cost of hardware components and system development.

| Milestone Task | Date Started | Completion Date |
| --- | --- | --- |
| Project Proposal | January 18,2026 | January 24,2026 |
| Data Gathering | January 26,2026 | February 13,2026 |
| Development Phase I | February 14,2026 | March 2,2026 |
| Software Test I | March 5,2026 | March 9,2026 |
| Development Phase II | March 11,2026 | March 16, 2026 |
| Software Test II | March 25, 2026 | March 27, 2026 |
| Development Phase III | March 30, 2026 | April 15, 2026 |
| Final Testing & Deployment | April 22,2026 | April 27,2026 |

Table 1.0 Milestone Task

## Evolution of Plan

All changes to the Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility Project Management Plan must be reviewed and approved by the project manager before implementation. Any modifications related to system design, hardware components, software modules, or implementation strategy should be properly documented to ensure consistency, accuracy, and up-to-date project records.

The project plan may evolve due to technical constraints, hardware availability, improvements in system design, or changes in user requirements. All updates must be reflected in the official documentation to maintain alignment between development progress and project objectives.

## Definition, Acronyms, and Abbreviations

| Terms | Definition |
| --- | --- |
| Arduino | An open-source microcontroller platform used to control sensors, motors, and other hardware components in the system. |
| ESP32 | A microcontroller module with built-in WiFi and Bluetooth used for wireless communication and data transmission. |
| LDR | Light Dependent Resistor. A sensor used to detect light intensity for solar tracking and shadow detection. |
| IoT | Internet of Things. A system of interconnected devices that communicate and share data over the internet. |
| OOP (Object-Oriented Programming) | Model-View-Controller. A software architectural pattern that separates the system into three components: model (data), view (interface), and controller (logic). |
| DC Motor | A motor that converts electrical energy into mechanical motion, used for system mobility. |
| Servo Motor | A motor used for precise control of angle positioning, applied in dual-axis solar tracking. |
| Solar Panel | A device that converts sunlight into electrical energy to power the system. |
| Battery | A rechargeable power storage used to supply energy when sunlight is not available. |
| Shadow Avoidance Mobility System | A feature of the project that allows the system to relocate automatically to areas with better sunlight when shading is detected. |
| HC-SR04 Ultrasonic Sensor | Used for obstacle detection to ensure safe movement during autonomous mobility. It detects distance from objects in the system’s path. |
| Solar Charge Controller | Regulates voltage and current flow between the solar panel, battery, and load to prevent overcharging and damage. |
| Buck Converter | Steps down voltage to supply stable power to low-voltage components such as microcontrollers and sensors. |

Table 2.0 Definition, Acronyms, and Abbreviations

## References

[1] A. Kumar and B. Singh, Solar Tracking System: A Review, International Journal of Engineering Research and Applications, 2017.

[2] H. Mousazadeh et al., “A review of principle and sun-tracking methods for maximizing solar systems output,” Renewable and Sustainable Energy Reviews, vol. 13, no. 8, 2009.

[3] Arduino, “Arduino Official Documentation.” Web. https://www.arduino.cc/en/Guide
Accessed 2026.

[4] Espressif Systems, “ESP32 Wi-Fi and Bluetooth Module.” Web. https://www.espressif.com/en/products/socs/esp32	
Accessed 2026.

[5] Laravel, “Laravel Documentation.” Web. https://laravel.com/docs
Accessed 2026.

[6] Supabase, “Supabase Documentation.” Web. https://supabase.com/docs
Accessed 2026.

[7] Nginx, “Nginx Web Server Documentation.” Web. https://nginx.org/en/docs/
Accessed 2026.

[8] IEEE, IEEE Std 830-1998: Software Requirements Specification, 1998.

[9] IEEE, IEEE Std 1058-1998: Software Project Management Plans, 1998.

# Project Organization

This clause of the SPMP shall identify interfaces to organizational entities external to the project; describe the project’s internal organizational structure; and define roles and responsibilities for the project.

## External Structure

The Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility is developed for outdoor energy users who require portable and efficient solar charging solutions. The system interacts with both technical and non-technical users for operation and monitoring. The organizational chart of the external structure is presented below.

Autonomous Solar

Charging Station System

Outdoor Environment

Deployment site / field use

General Public / Outdoor Users

System operators and beneficiaries

Figure 1.0 External Structure

## Internal Structure

The Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility project is composed of a development team that assumes the roles of Project Manager, Hardware Engineer, Software Developer, System Integrator, and Tester. Each member is responsible for the design, development, integration, and testing of both hardware and software components of the system. The lines of authority and communication of the aforementioned roles ensure proper coordination and successful implementation of the project.

Product Owner:

Local Government

Unit and School

Administration

Project

Manager

Lead

Developer

Developer

Lead

Tester

Tester

Figure 2.0 Internal Structure

## Roles and Responsibilities

This section of the document describes the roles and responsibilities for each member of the development team involved in the project to deliver the Autonomous Portable Dual-Axis Solar Charging Station with Shadow Avoidance Mobility. The team follows a structured approach in designing, developing, integrating, and testing both the hardware and software components of the system to ensure that all project requirements are successfully achieved.

| Role | Responsibilities |
| --- | --- |
| Product Manager | Monitor product backlog User acceptance test and Sign-off |
| Lead Developer | Source code management Code review and integration |
| Lead Tester | Test case management Test case script review |
| Developer | Requirement implementation Unit test |
| Tester | Test case script execution |

Table 3.0 Roles and Responsibilities

# Managerial Process Plans

This clause of the SPMP shall specify the project management processes for the project. This clause shall be consistent with the statement of project scope and shall include the project start-up plan, risk management plan, project work plan, project control plan, and project closeout plan

## Start-up Plan

This clause of the SPMP shall specify the estimation, staffing, resources acquisition,

and project staff training plan.

### 3.1.1. Estimation Plan

The project follows an Agile/Iterative approach since hardware and software integration

requires continuous refinement. Each iteration focuses on one layer of the stack (Hardware -> API -> UI).

Figure 3.0 Feature Breakdown Structure

### 3.1.2. Staffing Plan

The table below shows the team member involved in Autonomous Portable Dual-Axis Solar Charging Station with Shadow- Avoidance Mobility Project.

| Name | Position | Status |
| --- | --- | --- |
| Rayla Lanaza | Project Manager | Full Time |
| Rusel Portes | Lead Developer | Full Time |
| Efren Cabudbud | Lead Tester | Full Time |
| Jay Mark Renos | Developer | Full Time |
| Liza Mae Sugala | Tester | Full Time |

Table 4.0 Staff and Person Involved in Project

### 3.1.3. Resource Acquisition Plan

All necessary hardware (ESP32, Arduino Uno, Servos, LDRs) and software tools for the project are already acquired. The project team will gather necessary threshold data from physical calibration tests.

### 3.1.4. Project Staffing Plan

No specialized training is required, as the core development team is already well-versed in Laravel, React Native, and Arduino C++.

## Work Plan

| Project Task |  | Estimated Schedule |
| --- | --- | --- |
| 1 | 1 Iteration |  |
| 1.1 | Sensor Integration |  |
| 1.2 | Servo Motor Logic |  |
| 2 | 2 Iteration |  |
| 2.1 | ESP32 WiFi Communication |  |
| 2.2 | Laravel API Development |  |
| 3 | 3 Iteration |  |
| 3.1 | Dashboard Interfaces |  |
| 3.2 | System Optimization |  |

Table 5.0 Work Plan

### 3.2.1. Work Activities

The work activity table specifies the different chore per iteration tasks. It also shows the entire person assigned to the task and the number of hours allotted for each activity.

| Project Task |  | Role | Labor Hours |
| --- | --- | --- | --- |
| 1 | 1 Iteration |  |  |
| 1.1 | Sensor Integration | Lead Developer | 40 |
| 1.2 | Motor Logic Testing | Lead Tester | 10 |
| 2 | 2 Iteration |  |  |
| 2.1 | API Development | Lead Developer | 50 |
| 2.2 | Backend Integration | Lead Tester | 15 |
| 3 | 3 Iteration |  |  |
| 3.1 | Dashboard Interfaces | Lead Developer | 30 |
| 3.2 | System Optimization | Lead Tester | 5 |

Table 6.0 Work Activities

### 3.2.2. Schedule Allocation

The project duration is constrained to three different iterations. Schedule presented may change depending on hardware calibration modifications.

### 3.2.3. Resource Allocation

The development team is allocated dedicated hours per iteration to comply with the requirements and tasks assigned.

### 3.2.4. Budget Allocation

No budget was funded by stakeholders during the development phase. Thus, no necessary plan is needed for allocating budget.

## Control Plan

This sub clause of the SPMP shall specify the metrics, reporting mechanisms, and control

procedures necessary to measure, report, and control the product requirements, the project

schedule, budget, and resources, and the quality of work processes and work products. All

elements of the control plan should be consistent with the organization’s standards, policies,

and procedures for project control as well as with any contractual agreements for project

control.

### 3.3.1. Requirements Control Plan

Requirement will be managed in use case description of SRS as requirements are

Changed

### 3.3.2. Schedule Control Plan

The development team is going to have a daily standup meeting to monitor their daily

progress. The project manager would supervise the meeting. Every member of the team

must identify their progress, impediments and the task they plan to accomplish the next day. In this way, the whole team knows the status of every developer. Moreover, they can learn on the different impediments mentioned by the other develop. Furthermore, the development team will conduct a retrospection meeting to evaluate whether the team has a good output for the current iteration. Practices that must be improved is then identified to enhance team’s performance.

### 3.3.3. Budget Control Plan

As stated under section 4.2.4, no budget control plan is provided for the development of the project.

### 3.3.4. Quality Control Plan

The tester will generate a separate Software Testing Document. From this document, checklists and other evaluation measures will be determined necessary or otherwise. Unit testing will be the main mechanisms of the development team to control the quality of the work process and the resulting work. More detailed plan is presented at Software Testing Document.

### 3.3.5. Reporting Plan

The team will submit a report to the end user every end of the iteration. This is to give

update for the progress of development. During the development, the team will have a daily

stand meeting which will serve as their report and updates for the accomplished tasks

### 3.3.6. Metrics Collection Plan

As mentioned in the schedule control plan, there will be daily stand up meeting to track

the progress and impediments of every member. Also, a retrospection meeting is done every after iteration.

### 3.3.7. Risk Management Plan

Risks will be identified at the beginning of each phase and the team lead will assemble

them into a prioritized risks list. During the daily standup meeting, the team members will

raise risks and reassess the prioritized risks. Team members will determine mitigation plans

for all identified risks and tasks that need to be completed and then these risks and tasks will be assigned as action items. The team will monitor high priority risks every week. All risks will be documented by the team.

### 3.3.8. Project Closeout Plan

The development team will ensure the proper closeout of the project in the first semester of the academic year 205-2026

# Technical Process Plans

This clause of the SPMP shall specify the development process model, the technical

methods, tools, and techniques to be used to develop the various work products; plans for

establishing and maintaining the project infrastructure; and the product acceptance plan.

## Process Model

An agile project management methodology or framework used primarily for software

development projects with the goal of delivering new software capability. The project

methodology has iteration, once a week regular iteration review to present the work

completed, and most important is the daily stand-up meeting for updates.

## Methods, Tools, and Technique

| Category | methods and Techniques |
| --- | --- |
| Requirements Elicitation | Meetings, Interviews, Brainstorming |
| Formal Specification and Analysis | Formal models using UML to model structural aspects of the requirements and design Use cases to define requirements |
| Prototype | Paper Protype |

Table 7.0 methods and Techniques

| Category | Tools |
| --- | --- |
| Operating System | Windows (WSL/Ubuntu) |
| Programming Language | PHP, Javascript, C++ |
| Database | Supabase (PostgreSQL) |
| Front-end Design | Laravel Blade, React Native (Expo) |
| Hardware Equipment | ESP32, Arduino Uno, SG90 Servos |

Table 8.0 Tools

## Infrastructure Plan

The backend is hosted using Docker and Nginx on the operator’s machine. The mobile application is distributed via Expo Go.

## Product Acceptance Plan

Representative from the clients will be presented with Project Acceptance Form wherein the in-charge personnel of the proposed project will sign as a proof of accepting the final project.

# Supporting Process Plans

This clause of the SPMP shall contain plans for the supporting processes that span the

duration of the software project. These plans shall include, but are not limited to verification

and validation, software documentation, quality assurance, and problem resolution. Plans for supporting processes shall be developed to a level of detail consistent with the other clauses and sub clauses of the SPMP. In particular, the roles, responsibilities, authorities, schedule, budgets, resource requirements, risk factors, and work products for each supporting process shall be specified. The nature and types of supporting processes required may vary from project to project; however, the absence of a configuration management plan, verification and validation plan, quality assurance plan, joint acquirer-supplier review plan, problem resolution plan, or subcontractor management plan shall be explicitly justified in any SPMP that does not include them. Plans for supporting processes may be incorporated directly into the SPMP or incorporated by reference to other plans.

## Verification and Validation Plan

The development team has created a separate Software Testing Document for the

verification and validation.

## Documentation Plan

There are a number of documents that will be produced during the lifetime of the project. All documents are responsibility of the project team members. The lists of documents that will be created and maintained under version control include:

- Software Project Management Plan (SPMP)

- Software Requirements Specification (SRS)

- Software Testing Document (STD)

- Software Design Description (SDD)

## Quality Assurance Plan

To ensure the quality of product, results from software test document shall be

evaluated to distinguish all problems encountered. Problems found shall be fixed then.

## Problem Resolution Plan

Any major problem faced by the development team should be discussed during the

daily standup meeting. Decisions are to be finalized by the project manager.